Perl Demo Project:
        Flight Ticket Reservation

TimeLine:
DATE	DAY	ACTIVITY	STATUS / (completed/InProgress)
04/07/2022	Mon	Welcome page/Login Details
05/07/2022	Tue	New Register/Options
06/07/2022	Wed	UserManual
07/07/2022	Thurs	Availability Chart
08/07/2022	Fri	Availability Chart
09/07/2022	Sat	Booking Page
11/07/2022	Mon	View Details
12/07/2022	Tue	Cancellation/History
13/07/2022	Wed	Exit Page
14/07/2022	Thurs	Validations/Error Handling
15/07/2022	Fri	Validations/Error Handling
16/07/2022	Sat	Validations/Error Handling/completion.